# Aura Regex Platform - Frontend Development Plan

## تطبيق Aura Regex - خطة تطوير الواجهة الأمامية

Project Name: Aura Regex Platform - Frontend

      Technology Stack: Vite + React 18 + TypeScript + Three.js + React Three Fiber + GSAP + Framer Motion + Tailwind CSS

      Target: Highly Interactive 3D Web Application

      Status: Ready for Development

## 📋 Table of Contents

- Project Overview

- Technology Stack Details

- Backend Integration Points

- Project Structure

- Development Phases

- API Endpoints Mapping

- Feature Breakdown

- Timeline & Milestones

## 🎯 Project Overview

### Objective

Build a highly interactive, 3D-animated frontend for the Aura Regex Platform that transforms natural language conditions into regular expressions (Regex), tests them, and manages them securely.

### Key Characteristics

- Interactive 3D Scenes: Rotating objects, particle effects, wave animations

- Smooth Transitions: Page transitions with GSAP animations

- Responsive Design: Works seamlessly on desktop, tablet, and mobile devices

- Real-time Testing: Live Regex testing with visual highlighting

- User Authentication: Secure JWT-based authentication

- Dashboard Management: Organize rules, folders, and test cases

## 🛠️ Technology Stack Details

### Frontend Framework

| Technology | Version | Purpose |
| --- | --- | --- |
| Vite | Latest | Fast build tool and dev server |
| React | 18+ | UI library and component framework |
| TypeScript | 5.x | Type safety and better development experience |
| React Router | 6.x | Client-side routing with smooth transitions |

### 3D & Graphics

| Technology | Version | Purpose |
| --- | --- | --- |
| Three.js | Latest | 3D graphics rendering engine |
| React Three Fiber | Latest | React renderer for Three.js |
| Drei | Latest | Useful helpers and components for R3F |
| Particles.js | Latest | Particle effects and animations |

### Animation & Motion

| Technology | Version | Purpose |
| --- | --- | --- |
| GSAP | 3.x | Professional animation library |
| Framer Motion | Latest | React animation library |
| React Spring | Latest | Physics-based animation library |

### Styling & UI

| Technology | Version | Purpose |
| --- | --- | --- |
| Tailwind CSS | 3.x | Utility-first CSS framework |
| Shadcn/ui | Latest | Pre-built accessible components |
| PostCSS | Latest | CSS processing |

### State Management & Data

| Technology | Version | Purpose |
| --- | --- | --- |
| Zustand | Latest | Lightweight state management |
| TanStack Query | Latest | Server state management and caching |
| Axios | Latest | HTTP client for API calls |

### Development Tools

| Technology | Purpose |
| --- | --- |
| ESLint | Code quality and consistency |
| Prettier | Code formatting |
| Vitest | Unit testing framework |
| React Testing Library | Component testing |

## 🔗 Backend Integration Points

### API Base URL

Development: http://localhost:8000/api

Production: https://api.auraregex.com/api

### Authentication Flow

- User registers/logs in → Backend returns JWT token

- Frontend stores JWT in secure HTTP-only cookie or localStorage

- All subsequent requests include JWT in Authorization header

- Token refresh mechanism for expired tokens

### CORS Configuration

- Backend CORS is configured to accept requests from frontend URL

- Credentials are included in requests (for cookies)

### Rate Limiting

- Frontend must handle 429 (Too Many Requests) responses gracefully

- Implement exponential backoff for retries

- Display user-friendly error messages

## 📁 Project Structure

aura-regex-frontend/

├── public/

│   ├── favicon.ico

│   └── models/                    # 3D models for Three.js

│       ├── particle.glb

│       └── wave.glb

│

├── src/

│   ├── assets/

│   │   ├── images/

│   │   ├── icons/

│   │   └── fonts/

│   │

│   ├── components/

│   │   ├── common/                # Reusable components

│   │   │   ├── Header.tsx

│   │   │   ├── Sidebar.tsx

│   │   │   ├── Button.tsx

│   │   │   ├── Input.tsx

│   │   │   └── Modal.tsx

│   │   │

│   │   ├── 3d/                    # 3D components

│   │   │   ├── Scene.tsx          # Main 3D scene

│   │   │   ├── ParticleEffect.tsx

│   │   │   ├── WaveBackground.tsx

│   │   │   ├── RotatingObject.tsx

│   │   │   └── AnimatedCard.tsx

│   │   │

│   │   ├── features/              # Feature-specific components

│   │   │   ├── RegexGenerator.tsx

│   │   │   ├── RegexTester.tsx

│   │   │   ├── RuleCard.tsx

│   │   │   ├── FolderTree.tsx

│   │   │   └── TestCaseManager.tsx

│   │   │

│   │   └── layouts/

│   │       ├── MainLayout.tsx

│   │       ├── AuthLayout.tsx

│   │       └── DashboardLayout.tsx

│   │

│   ├── pages/

│   │   ├── Landing.tsx            # Homepage with 3D intro

│   │   ├── Login.tsx

│   │   ├── Register.tsx

│   │   ├── Dashboard.tsx          # Main user dashboard

│   │   ├── Generator.tsx          # Regex generation page

│   │   ├── RuleDetail.tsx         # Individual rule page

│   │   ├── TestCases.tsx

│   │   ├── GenerationLogs.tsx

│   │   └── NotFound.tsx

│   │

│   ├── hooks/

│   │   ├── useAuth.ts             # Authentication hook

│   │   ├── useRegex.ts            # Regex generation hook

│   │   ├── useRules.ts            # Rules management hook

│   │   ├── useFolders.ts          # Folders management hook

│   │   ├── useTestCases.ts        # Test cases hook

│   │   └── useAnimation.ts        # Animation utilities

│   │

│   ├── services/

│   │   ├── api.ts                 # Axios instance and base config

│   │   ├── authService.ts         # Auth API calls

│   │   ├── regexService.ts        # Regex generation API calls

│   │   ├── ruleService.ts         # Rules API calls

│   │   ├── folderService.ts       # Folders API calls

│   │   ├── testCaseService.ts     # Test cases API calls

│   │   ├── generationLogService.ts

│   │   └── loginAttemptService.ts

│   │

│   ├── store/

│   │   ├── authStore.ts           # Auth state (Zustand)

│   │   ├── regexStore.ts          # Regex state

│   │   ├── ruleStore.ts           # Rules state

│   │   ├── folderStore.ts         # Folders state

│   │   └── uiStore.ts             # UI state (modals, notifications)

│   │

│   ├── types/

│   │   ├── auth.ts                # Auth types

│   │   ├── regex.ts               # Regex types

│   │   ├── rule.ts                # Rule types

│   │   ├── folder.ts              # Folder types

│   │   ├── testcase.ts            # Test case types

│   │   ├── api.ts                 # API response types

│   │   └── index.ts               # Export all types

│   │

│   ├── utils/

│   │   ├── constants.ts           # App constants

│   │   ├── helpers.ts             # Utility functions

│   │   ├── validators.ts          # Form validators

│   │   ├── formatters.ts          # Data formatters

│   │   ├── animations.ts          # GSAP animation presets

│   │   └── three-utils.ts         # Three.js utilities

│   │

│   ├── styles/

│   │   ├── globals.css            # Global styles

│   │   ├── animations.css         # Animation definitions

│   │   └── variables.css          # CSS variables

│   │

│   ├── context/

│   │   ├── ThemeContext.tsx       # Theme provider

│   │   └── NotificationContext.tsx # Notifications

│   │

│   ├── App.tsx                    # Main app component

│   ├── App.css

│   ├── main.tsx                   # Entry point

│   └── vite-env.d.ts              # Vite types

│

├── .env.example

├── .env.local                     # Local environment variables

├── .gitignore

├── tsconfig.json

├── vite.config.ts

├── tailwind.config.js

├── postcss.config.js

├── package.json

└── README.md

## 📊 Development Phases

### Phase 1: Project Setup & Foundation (Week 1)

Duration: 3-4 days

      Deliverables: Project scaffolding, development environment, basic routing

Tasks:

- Initialize Vite + React + TypeScript project

- Install and configure all dependencies

- Set up Tailwind CSS and Shadcn/ui

- Configure React Router with smooth transitions

- Set up Zustand for state management

- Create basic project structure and folders

- Configure environment variables (.env)

- Set up Axios with JWT interceptors

- Create base API service with error handling

- Set up ESLint and Prettier

Key Files to Create:

- src/services/api.ts - Axios instance with JWT handling

- src/store/authStore.ts - Auth state management

- src/types/index.ts - TypeScript types

- vite.config.ts - Vite configuration

- .env.example - Environment variables template

### Phase 2: Authentication & Security (Week 1-2)

Duration: 3-4 days

      Deliverables: Login, Register, JWT management, protected routes

Tasks:

- Create Login page with form validation

- Create Register page with password strength indicator

- Implement JWT token storage (HTTP-only cookie or localStorage)

- Create JWT refresh mechanism

- Build Protected Route component

- Implement logout functionality

- Add password reset flow

- Create auth error handling

- Add loading states and error messages

- Test authentication flow with backend

Components to Build:

- LoginForm.tsx - Login form with validation

- RegisterForm.tsx - Registration form

- ProtectedRoute.tsx - Route protection wrapper

- AuthLayout.tsx - Auth pages layout

API Endpoints Used:

- POST /api/auth/register

- POST /api/auth/login

- POST /api/auth/refresh (if available)

### Phase 3: Landing Page & 3D Introduction (Week 2)

Duration: 3-4 days

      Deliverables: Stunning landing page with 3D animations

Tasks:

- Set up Three.js and React Three Fiber

- Create main 3D scene with camera and lighting

- Build particle effect background

- Create rotating 3D objects

- Add wave animation background

- Implement smooth page transitions with GSAP

- Create hero section with 3D elements

- Add call-to-action buttons with 3D effects

- Implement scroll animations

- Optimize 3D performance

Components to Build:

- Scene.tsx - Main 3D scene

- ParticleEffect.tsx - Particle system

- WaveBackground.tsx - Wave animation

- RotatingObject.tsx - Rotating 3D object

- Landing.tsx - Landing page

3D Libraries Used:

- Three.js for 3D rendering

- React Three Fiber for React integration

- Drei for useful helpers

- GSAP for animations

### Phase 4: Core Feature - Regex Generator (Week 3)

Duration: 4-5 days

      Deliverables: Regex generation interface with AI integration

Tasks:

- Create Regex generator form with natural language input

- Implement API call to /api/ai/regex/generate

- Display generated Regex with syntax highlighting

- Add copy-to-clipboard functionality

- Create explanation display for generated Regex

- Add loading states and animations

- Implement error handling

- Add history of generated Regex

- Create 3D animated cards for results

- Add undo/redo functionality

Components to Build:

- RegexGenerator.tsx - Main generator component

- RegexInput.tsx - Natural language input

- RegexOutput.tsx - Display generated Regex

- RegexExplanation.tsx - Explanation display

- RegexHistory.tsx - History list

API Endpoints Used:

- POST /api/ai/regex/generate

- GET /api/generationlogs (for history)

### Phase 5: Regex Tester & Live Testing (Week 3-4)

Duration: 3-4 days

      Deliverables: Real-time Regex testing with visual highlighting

Tasks:

- Create Regex tester input field

- Implement real-time Regex matching

- Add visual highlighting of matches

- Create match counter

- Add match details (position, value)

- Implement case sensitivity toggle

- Add multiline support

- Create test result visualization

- Add performance metrics (execution time)

- Implement error handling for invalid Regex

Components to Build:

- RegexTester.tsx - Tester component

- TestInput.tsx - Text input for testing

- MatchHighlight.tsx - Highlight matches

- MatchDetails.tsx - Show match information

### Phase 6: Dashboard & Rule Management (Week 4-5)

Duration: 4-5 days

      Deliverables: User dashboard with rule management

Tasks:

- Create main dashboard layout

- Build rules list with 3D cards

- Implement rule CRUD operations (Create, Read, Update, Delete)

- Create folder management interface

- Add drag-and-drop for organizing rules

- Implement search and filter functionality

- Create rule detail view

- Add rule sharing functionality

- Implement rule statistics and usage tracking

- Add 3D animations for card interactions

Components to Build:

- Dashboard.tsx - Main dashboard

- RuleCard.tsx - Individual rule card with 3D effects

- RuleList.tsx - List of rules

- FolderTree.tsx - Folder navigation

- RuleForm.tsx - Create/edit rule form

- RuleDetail.tsx - Detailed rule view

API Endpoints Used:

- GET /api/rules - Get all rules

- POST /api/rules - Create rule

- GET /api/rules/:id - Get rule details

- PUT /api/rules/:id - Update rule

- DELETE /api/rules/:id - Delete rule

- GET /api/folders - Get folders

- POST /api/folders - Create folder

- PUT /api/folders/:id - Update folder

- DELETE /api/folders/:id - Delete folder

### Phase 7: Test Cases Management (Week 5-6)

Duration: 3-4 days

      Deliverables: Test case creation and management

Tasks:

- Create test case form

- Implement test case CRUD operations

- Build test case runner

- Display test results (pass/fail)

- Add bulk test execution

- Create test report generation

- Implement test case templates

- Add test case history

- Create visual test result display

- Add performance metrics

Components to Build:

- TestCaseManager.tsx - Main test case manager

- TestCaseForm.tsx - Create/edit test case

- TestCaseRunner.tsx - Run tests

- TestResults.tsx - Display results

- TestReport.tsx - Generate report

API Endpoints Used:

- GET /api/testcases - Get test cases

- POST /api/testcases - Create test case

- PUT /api/testcases/:id - Update test case

- DELETE /api/testcases/:id - Delete test case

### Phase 8: Generation Logs & Analytics (Week 6)

Duration: 2-3 days

      Deliverables: Logs viewer and analytics dashboard

Tasks:

- Create generation logs page

- Implement logs filtering and search

- Build logs table with pagination

- Add log details modal

- Create analytics dashboard

- Build usage charts and graphs

- Implement log export functionality

- Add performance metrics visualization

- Create user feedback/rating system

- Add log cleanup functionality

Components to Build:

- GenerationLogs.tsx - Logs page

- LogsTable.tsx - Logs table

- LogDetails.tsx - Log details modal

- Analytics.tsx - Analytics dashboard

- Charts.tsx - Chart components

API Endpoints Used:

- GET /api/generationlogs - Get logs

- GET /api/generationlogs/:id - Get log details

### Phase 9: Advanced Features & Polish (Week 7)

Duration: 3-4 days

      Deliverables: Advanced features and UI polish

Tasks:

- Implement user profile page

- Add settings and preferences

- Create theme switcher (dark/light mode)

- Add keyboard shortcuts

- Implement notifications system

- Add toast notifications for actions

- Create help/documentation pages

- Add user feedback form

- Implement undo/redo functionality

- Add keyboard navigation

Components to Build:

- UserProfile.tsx - User profile page

- Settings.tsx - Settings page

- NotificationCenter.tsx - Notifications

- HelpPage.tsx - Help documentation

### Phase 10: Performance Optimization & Testing (Week 7-8)

Duration: 3-4 days

      Deliverables: Optimized, tested, production-ready code

Tasks:

- Optimize bundle size

- Implement code splitting and lazy loading

- Optimize 3D rendering performance

- Add image optimization

- Implement caching strategies

- Write unit tests for components

- Write integration tests for API calls

- Perform performance testing

- Test on multiple devices and browsers

- Fix responsive design issues

- Optimize mobile performance

- Add PWA capabilities (optional)

Testing:

- Unit tests with Vitest

- Component tests with React Testing Library

- E2E tests with Playwright or Cypress

- Performance testing with Lighthouse

- Cross-browser testing

### Phase 11: Deployment & Launch (Week 8)

Duration: 2-3 days

      Deliverables: Production deployment

Tasks:

- Set up production environment variables

- Configure build optimization

- Set up CI/CD pipeline

- Deploy to Vercel or similar platform

- Configure custom domain

- Set up SSL/HTTPS

- Configure CDN for static assets

- Set up monitoring and error tracking

- Create deployment documentation

- Perform final testing in production

Deployment Platforms:

- Vercel (recommended for Next.js-like projects)

- Netlify

- AWS S3 + CloudFront

- DigitalOcean

## 🔌 API Endpoints Mapping

### Authentication Endpoints

| Method | Endpoint | Frontend Component | Purpose |
| --- | --- | --- | --- |
| POST | /api/auth/register | RegisterForm | User registration |
| POST | /api/auth/login | LoginForm | User login |
| GET | /api/auth/profile | UserProfile | Get current user |
| POST | /api/auth/logout | Header | User logout |

### Regex Generation Endpoints

| Method | Endpoint | Frontend Component | Purpose |
| --- | --- | --- | --- |
| POST | /api/ai/regex/generate | RegexGenerator | Generate Regex from natural language |
| GET | /api/generationlogs | GenerationLogs | Get generation history |
| GET | /api/generationlogs/:id | LogDetails | Get log details |

### Rules Management Endpoints

| Method | Endpoint | Frontend Component | Purpose |
| --- | --- | --- | --- |
| GET | /api/rules | RuleList | Get all rules |
| POST | /api/rules | RuleForm | Create new rule |
| GET | /api/rules/:id | RuleDetail | Get rule details |
| PUT | /api/rules/:id | RuleForm | Update rule |
| DELETE | /api/rules/:id | RuleCard | Delete rule |

### Folders Management Endpoints

| Method | Endpoint | Frontend Component | Purpose |
| --- | --- | --- | --- |
| GET | /api/folders | FolderTree | Get all folders |
| POST | /api/folders | FolderForm | Create folder |
| PUT | /api/folders/:id | FolderForm | Update folder |
| DELETE | /api/folders/:id | FolderTree | Delete folder |

### Test Cases Endpoints

| Method | Endpoint | Frontend Component | Purpose |
| --- | --- | --- | --- |
| GET | /api/testcases | TestCaseManager | Get test cases |
| POST | /api/testcases | TestCaseForm | Create test case |
| PUT | /api/testcases/:id | TestCaseForm | Update test case |
| DELETE | /api/testcases/:id | TestCaseManager | Delete test case |

### Login Attempts Endpoints

| Method | Endpoint | Frontend Component | Purpose |
| --- | --- | --- | --- |
| GET | /api/loginattempts | AdminPanel | Get login attempts (admin only) |

## 🎨 Feature Breakdown

### 1. Authentication System

Components: LoginForm, RegisterForm, ProtectedRoute

      State: authStore (Zustand)

      API: /api/auth/*

      3D Elements: Animated login form with particle background

Features:

- Email/password authentication

- Form validation

- Password strength indicator

- Remember me functionality

- Forgot password flow

- JWT token management

- Automatic token refresh

### 2. Regex Generator (Core Feature)

Components: RegexGenerator, RegexInput, RegexOutput

      State: regexStore

      API: /api/ai/regex/generate

      3D Elements: Rotating Regex symbol, particle effects on generation

Features:

- Natural language input (English & Turkish)

- AI-powered Regex generation

- Syntax highlighting

- Copy to clipboard

- Explanation of generated Regex

- Generation history

- Undo/redo functionality

- Real-time suggestions

### 3. Regex Tester

Components: RegexTester, TestInput, MatchHighlight

      State: regexStore

      3D Elements: Animated match highlighting, wave effects

Features:

- Real-time Regex testing

- Visual match highlighting

- Match counter

- Match details (position, value)

- Case sensitivity toggle

- Multiline support

- Performance metrics

- Error handling for invalid Regex

### 4. Rule Management

Components: RuleList, RuleCard, RuleForm, RuleDetail

      State: ruleStore

      API: /api/rules

      3D Elements: 3D cards with hover effects, smooth transitions

Features:

- Create/read/update/delete rules

- Rule naming and description

- Rule sharing (public/private)

- Usage statistics

- Last used tracking

- Rule versioning

- Bulk operations

- Search and filter

### 5. Folder Organization

Components: FolderTree, FolderForm

      State: folderStore

      API: /api/folders

      3D Elements: Animated folder tree, smooth expand/collapse

Features:

- Create/read/update/delete folders

- Nested folder structure

- Drag-and-drop organization

- Folder statistics

- Bulk folder operations

- Folder sharing

### 6. Test Cases Management

Components: TestCaseManager, TestCaseForm, TestResults

      State: testCaseStore

      API: /api/testcases

      3D Elements: Animated test results, progress indicators

Features:

- Create/read/update/delete test cases

- Test case templates

- Bulk test execution

- Test result visualization

- Test report generation

- Test history

- Performance metrics

- Pass/fail statistics

### 7. Generation Logs & Analytics

Components: GenerationLogs, LogsTable, Analytics

      State: logsStore

      API: /api/generationlogs

      3D Elements: Animated charts, data visualization

Features:

- View generation history

- Filter and search logs

- Log details and analysis

- Usage analytics

- Performance metrics

- Cost tracking

- User feedback/rating

- Export logs

### 8. User Profile & Settings

Components: UserProfile, Settings

      State: authStore, uiStore

      3D Elements: Animated profile card, smooth transitions

Features:

- View/edit user profile

- Change password

- Account preferences

- Theme selection (dark/light)

- Notification settings

- Language selection

- Account deletion

- API key management

## ⏱️ Timeline & Milestones

### Week 1

- Days 1-3: Project setup, dependencies, basic routing

- Days 4-7: Authentication system (login, register, JWT)

### Week 2

- Days 1-3: Landing page with 3D animations

- Days 4-7: Regex generator core feature

### Week 3

- Days 1-4: Regex tester with live matching

- Days 5-7: Dashboard and rule management start

### Week 4

- Days 1-7: Complete dashboard and rule management

### Week 5

- Days 1-4: Test cases management

- Days 5-7: Generation logs and analytics

### Week 6

- Days 1-7: Advanced features, polish, and refinements

### Week 7

- Days 1-4: Performance optimization

- Days 5-7: Testing (unit, integration, E2E)

### Week 8

- Days 1-3: Deployment and launch

- Days 4-7: Post-launch monitoring and fixes

## 📝 Notes & Considerations

### Performance Optimization

- Use React.memo for expensive components

- Implement code splitting and lazy loading

- Optimize 3D rendering with LOD (Level of Detail)

- Use WebWorkers for heavy computations

- Implement virtual scrolling for large lists

- Cache API responses with TanStack Query

### Security

- Store JWT securely (HTTP-only cookies preferred)

- Validate all user inputs

- Sanitize user-generated content

- Use HTTPS for all communications

- Implement CSRF protection

- Rate limiting on frontend (show user-friendly messages)

- Never expose sensitive data in frontend code

### Browser Compatibility

- Test on Chrome, Firefox, Safari, Edge

- Use polyfills for older browsers if needed

- Test 3D rendering on various GPUs

- Provide fallbacks for unsupported features

### Mobile Optimization

- Responsive design for all screen sizes

- Touch-friendly UI elements

- Optimize 3D rendering for mobile

- Reduce animation complexity on mobile

- Implement mobile-specific gestures

- Test on various mobile devices

### Accessibility

- WCAG 2.1 AA compliance

- Keyboard navigation support

- Screen reader support

- Color contrast ratios

- Alt text for images

- ARIA labels for interactive elements

## 🚀 Getting Started

Once you approve this plan, we will:

- Initialize the Vite + React project

- Install all dependencies

- Set up the project structure

- Create base components and services

- Begin Phase 1: Project Setup

Are you ready to start? 🎯

Document Version: 1.0

      Last Updated: 2025

      Status: Ready for Development Approval